# EcoLogix — Multiplatform Release Packaging Plan

Windows desktop and Android mobile release strategy, based on the current React/Vite + FastAPI web architecture.

Prepared: August 2026

# 1. Starting Point & Reality Check

EcoLogix, as documented, is a web application: a Vite/React single-page app calling a FastAPI backend, deployed via Vercel serverless functions or Docker. Neither half of that stack compiles into a native Windows installer or an Android APK on its own. Getting to real installable releases means adding a native shell around the existing frontend, and deciding how/where the FastAPI backend runs relative to that shell. This document lays out the two additions needed and the concrete steps to produce a release build for each platform.

## Key architectural decision to make first

Where does the FastAPI backend live once the app is no longer just a website?

| Option | Windows | Android | Tradeoff |
| --- | --- | --- | --- |
| A. Remote backend (status quo) | App calls hosted API over internet | Same | Simplest to ship; app is unusable offline; requires the Vercel/Docker backend to stay running |
| B. Bundled local backend | Python/FastAPI packaged inside the installer, runs on localhost | Not practical (no standard Python runtime on Android) | Full offline desktop use; heavier installer; no Android benefit |
| C. Hybrid | Bundled backend by default, remote as fallback/sync | Remote backend only | Best UX, most engineering effort |

Recommendation: ship Option A first (remote backend, thin native shells) to get both releases out fast, then evaluate Option B for Windows only if offline/field use is a real requirement.

# 2. Windows Release — Tauri Shell

Tauri is recommended over Electron: the existing frontend is React/Vite already, Tauri's dev server integration with Vite is direct, and the resulting installer is dramatically smaller (Tauri uses the OS's native WebView2 instead of bundling Chromium).

## 2.1 Prerequisites

- Rust toolchain (stable) + Cargo

- Microsoft C++ Build Tools (Windows) or cross-compile via GitHub Actions Windows runner

- WebView2 runtime (pre-installed on Windows 10 2004+ and Windows 11; bundle the evergreen bootstrapper for older targets)

- Node.js 18+ and the existing frontend/ npm toolchain (unchanged)

## 2.2 Integration steps

- Add Tauri to the existing repo: `npm create tauri-app` pointed at the frontend/ directory, or `cargo tauri init` inside frontend/ if adding to the existing Vite project.

- Configure `tauri.conf.json`: set `build.beforeDevCommand` to `npm run dev`, `build.beforeBuildCommand` to `npm run build`, and `build.distDir` to `../frontend/dist`.

- Point the frontend's `services/api.js` base URL at an environment-configurable value (`VITE_API_BASE_URL`) rather than a hardcoded localhost — this lets the same build target either the hosted Vercel API or a bundled local one.

- Set app identity: `productName`, `identifier` (reverse-DNS, e.g. `com.ecologix.desktop`), and window defaults (min size, resizable) in `tauri.conf.json`.

- Add app icons: Tauri requires a full icon set (`icon.ico` for Windows) generated via `npm run tauri icon path/to/source-icon.png`.

- Code-sign the build: obtain an Authenticode certificate (EV cert avoids SmartScreen warnings on first run) and configure `tauri.conf.json > bundle.windows.certificateThumbprint`, or sign post-build with `signtool`.

- Build the release artifact: `npm run tauri build` — produces both an `.msi` (Windows Installer) and an `.exe` (NSIS-based) installer under `src-tauri/target/release/bundle/`.

- (Optional, Option B) Bundle the FastAPI backend as a sidecar binary: freeze it with PyInstaller into a single executable, register it as a Tauri `externalBin`, and have the Rust shell spawn/kill it alongside the app window.

## 2.3 Distribution

- Direct download: host the signed .msi/.exe alongside release notes (GitHub Releases or your own CDN).

- Microsoft Store: requires MSIX packaging instead of/in addition to MSI — extra step, wider reach, built-in auto-update.

- Auto-update: Tauri's built-in updater plugin can check a static JSON manifest hosted anywhere (e.g. same Vercel deployment) and pull signed delta updates.

# 3. Android Release — Capacitor Shell

Capacitor is recommended over Cordova (more actively maintained, better plugin ecosystem) and over a full React Native rewrite (rewrite cost is not justified when the goal is packaging an existing web app, not building a native-first UX).

## 3.1 Prerequisites

- Android Studio + Android SDK (API level 34 target recommended, minSdk 24+ for broad device coverage)

- JDK 17

- A Google Play Developer account ($25 one-time) if targeting Play Store distribution

## 3.2 Integration steps

- Install Capacitor into the frontend project: `npm install @capacitor/core @capacitor/cli @capacitor/android`.

- Initialize: `npx cap init` — set `appId` (e.g. `com.ecologix.mobile`), `appName`, and `webDir: 'dist'`.

- Add the Android platform: `npx cap add android` — generates the `android/` native project.

- Build the web assets and sync: `npm run build && npx cap sync android`.

- Handle the Leaflet map dependency: confirm React-Leaflet renders correctly inside a Capacitor WebView (it should, since it's standard DOM/Canvas — but test tile loading and touch/pinch-zoom gesture handling specifically, which is a common friction point).

- Configure network security: since the backend is remote (Vercel/HTTPS), no cleartext traffic exception is needed — confirm `android:usesCleartextTraffic` stays false in the generated manifest.

- App icons and splash screen: use `@capacitor/assets` to generate all required densities from a single source image.

- Set permissions in `AndroidManifest.xml`: `INTERNET` (required), `ACCESS_NETWORK_STATE` (recommended, to detect offline and show a friendly message rather than a blank map).

- Generate a signing key: `keytool -genkey -v -keystore ecologix-release.keystore -alias ecologix -keyalg RSA -keysize 2048 -validity 10000` — store this keystore and its password securely; losing it means losing the ability to publish updates to the same app listing.

- Build the release bundle in Android Studio (or via Gradle CLI: `./gradlew bundleRelease` from `android/`) — produces an `.aab` (Android App Bundle), which is what Play Store requires; a standalone `.apk` can also be built via `./gradlew assembleRelease` for direct-install distribution.

## 3.3 Distribution

- Google Play Store: upload the signed .aab, complete the Play Console listing (screenshots, privacy policy — required given this app handles logistics/location data), and go through Google's review.

- Direct APK distribution: sign and host the .apk directly for internal/enterprise use, bypassing Play Store review — appropriate for an internal fleet-ops tool.

- Play App Signing: let Google manage the final signing key (recommended) so your local keystore compromise doesn't compromise the Play listing.

# 4. CI/CD for Both Platforms

A single GitHub Actions workflow can produce both artifacts on every tagged release, since both build steps consume the same frontend/dist output:

- Job 1 (windows-latest runner): checkout → npm install → npm run build → npm run tauri build → upload .msi/.exe as release assets.

- Job 2 (ubuntu-latest runner, Android builds don't need macOS/Windows): checkout → npm install → npm run build → npx cap sync android → Gradle bundleRelease → sign with a secrets-stored keystore → upload .aab as release asset.

- Both jobs can run in parallel, triggered off the same git tag (e.g. `v1.2.0`), keeping platform versions in lockstep with the web release.

# 5. Suggested Rollout Sequence

| Phase | Deliverable | Notes |
| --- | --- | --- |
| 1 | Windows Tauri shell, remote backend, unsigned build | Internal testing only; validates WebView2 rendering of Leaflet/Recharts |
| 2 | Android Capacitor shell, remote backend, unsigned APK | Internal testing via direct install; validates touch gestures on the map |
| 3 | Code signing for both platforms | Blocks any public distribution — do not skip |
| 4 | CI/CD pipeline wired to git tags | Both platforms build automatically per release |
| 5 | Public distribution | Direct download (Windows) + internal APK or Play Store (Android), per your audience |

# 6. Open Questions to Resolve Before Starting

- Offline requirement: does the field/dispatcher use case need the app to function without internet? This decides Option A vs. B/C in Section 1.

- Distribution channel: internal enterprise tool (direct install, no store review) vs. public product (Play Store + possibly Microsoft Store, adds review time and store policy compliance work).

- Update cadence: how often does the desktop/mobile shell need to update independent of the backend? Affects whether the Tauri/Capacitor auto-updaters are worth wiring up in phase 1 or deferred.

- Data sensitivity: shipment/route data through a mobile app raises privacy-policy and Play Store data-safety disclosure requirements — confirm what's collected before submitting for Play review.